SWASTHYASETU
Architecture + Free-Tier Phase-Wise Development Plan

Mobile application implementation roadmap for the SIH 2026 SwasthyaSetu concept

Basis: SwasthyaSetu SIH 2026 pitch deck

# 1. Objective

Build the SwasthyaSetu prototype in small, independently testable phases while keeping the development stack free or free-tier-first. The pitch describes a role-based continuity platform for patients, ANM/ASHA field workers, doctors and district administrators, centered on a consent-controlled unified record, QR digital health ID, referral tracking, offline-first field work, low-bandwidth teleconsultation, AI-assisted triage/summarization and multilingual access.

The proposed free-tier-first plan keeps the core patient-to-referral workflow independent of optional AI, voice and realtime services. Groq is used for prototype AI when its available developer/free access is sufficient; it is not treated as a permanently free production service.

# 2. Free-Cost Boundary

| Category | Use for prototype | Cost approach | Boundary |
| --- | --- | --- | --- |
| Software | IDE, Node.js, React Native, Expo, Git | Open-source/free plans | No paid IDE or commercial SDK required. |
| Database/Auth | Supabase Free | Free tier | Use synthetic data; free tier has quotas and project pausing. |
| Backend | Node.js + Express on Render Free, or local machine | Free tier/local | Free web services can sleep; keep backend stateless. |
| AI | Groq API + backend AI adapter | Free/developer access where available; otherwise token-priced | Keep usage low; synthetic data only; API key stays on backend. |
| Teleconsult | WebRTC + public STUN for testing | Open-source/free for prototype testing | Production TURN infrastructure is a later decision. |
| Admin | React/Vite static site | Free static hosting or local browser | No paid dashboard service needed. |
| Mobile demo | Local APK build / Expo free allowance | Free | Public app-store distribution is a separate consideration. |

# ARCHITECTURE DECISION — GROQ-FIRST AI

The recommended implementation is a modular monolith for the SIH prototype: one React Native/Expo mobile application for Patient, ANM/ASHA and Doctor roles; one React/Vite web application for District Admin; and one Node.js + Express backend. PostgreSQL/Supabase is the system of record. SQLite is the field-device cache and offline outbox. Socket.IO provides realtime events. WebRTC provides teleconsultation. Groq is the primary AI provider behind a backend-only AI adapter; local Ollama remains an optional fallback.

## A. System Architecture

┌──────────────────────────── SWASTHYASETU ────────────────────────────┐
│                                                                      │
│  React Native / Expo Mobile App                                     │
│  ├─ Patient UI                                                      │
│  ├─ ANM / ASHA Field UI                                             │
│  ├─ Doctor UI                                                       │
│  ├─ SQLite Local DB                                                 │
│  └─ Offline Sync Outbox                                             │
│                                                                      │
│  React + Vite Admin Web                                              │
│  └─ District Operations Dashboard                                    │
└───────────────────────────────┬──────────────────────────────────────┘
                                │ HTTPS / WebSocket
                                ▼
┌──────────────────── Node.js + Express API ──────────────────────────┐
│ Auth/RBAC │ Patient │ Consent │ Encounters │ Referrals │ Sync       │
│ Teleconsult │ AI │ Admin │ Audit                                    │
└──────────────┬───────────────┬────────────────┬───────────────────────┘
               │               │                │
               ▼               ▼                ▼
        PostgreSQL/Supabase  Socket.IO      WebRTC Signaling
               │                                │
               ▼                                ▼
        Object/File Storage                 Peer Media Path
               │
               └──────────────┬───────────────────────────────────────┐
                              │                                       │
                              ▼                                       │
                       AI Adapter                                     │
                              │                                       │
                       Groq API                                       │
                    ┌─────────┴─────────┐                             │
                    │ GPT-OSS / Qwen   │                             │
                    └───────────────────┘                             │
                                                                       │
             Optional development fallback: Ollama / local model      │
└───────────────────────────────────────────────────────────────────────┘

## B. Component Responsibilities

| Component | Responsibility | Why it exists |
| --- | --- | --- |
| React Native / Expo | Role-based mobile UI, QR scan, patient timeline, field visit, referral, offline UX, sync status | One shared mobile codebase reduces development effort. |
| SQLite + Sync Outbox | Local-first writes, queued mutations, retry/reconciliation | Keeps ANM/ASHA workflows usable during poor connectivity. |
| Node.js + Express | API, authorization, domain rules, sync endpoints, AI orchestration | Single deployable backend for the prototype. |
| PostgreSQL / Supabase | Users, facilities, patients, encounters, referrals, consent, audit, AI metadata | Central source of truth. |
| Socket.IO | Referral status and operational realtime events | Fast UI updates without replacing database persistence. |
| WebRTC | Audio/video consultation media | Low-latency peer media; audio-first fallback for weak links. |
| AI Adapter → Groq | Summary and experimental triage assistance | Provider can be changed without changing mobile UI. |
| React/Vite Admin | District-level aggregated monitoring | Separates operational dashboard from patient/field workflows. |

## C. AI Architecture and Model Strategy

The mobile application must never contain the Groq API key. AI requests go to the Node.js backend, which performs authorization, selects the provider/model, removes unnecessary fields, calls Groq, validates the response schema, records model/version metadata, and returns a draft result for human review.

Mobile
  ↓
POST /api/ai/summary
  ↓
Node.js AI Orchestrator
  ├─ permission + consent check
  ├─ minimum-necessary data projection
  ├─ prompt/template selection
  ├─ Groq provider adapter
  │    ├─ openai/gpt-oss-120b
  │    ├─ openai/gpt-oss-20b
  │    └─ qwen/qwen3.8-27b
  ├─ JSON Schema validation
  └─ audit + model metadata
  ↓
Draft summary / triage signal
  ↓
Doctor review / edit / approve
  ↓
Persist approved result

Groq currently documents JSON Schema Structured Outputs for GPT-OSS 20B, GPT-OSS 120B and Qwen 3.8 27B. The provider also documents reasoning controls and an OpenAI-compatible API surface. Verify model availability, rate limits, pricing and data-handling terms again at implementation/deployment time because they can change.

## D. Recommended AI Allocation

| Use case | Prototype model | Reason |
| --- | --- | --- |
| Patient timeline summary | openai/gpt-oss-20b or openai/gpt-oss-120b | Use 20B for lower-cost routine summaries; 120B for harder cases or richer synthesis. |
| Experimental triage signal | openai/gpt-oss-120b | Use only as decision support with explicit uncertainty and human review. |
| Multilingual text assistance | qwen/qwen3.8-27b | Current Groq documentation describes strong multilingual support and structured outputs. |
| Offline/local fallback | Ollama + local model (optional) | Useful for development/offline experiments; not required for the primary prototype path. |

## E. Data Flow for the Core Rural Workflow

ANM/ASHA opens patient
        ↓
QR scan / search
        ↓
Authorization + consent check
        ↓
Read cached data or fetch from server
        ↓
Record field encounter locally
        ↓
Create referral locally (PENDING)
        ↓
Network returns
        ↓
Sync Outbox → API → PostgreSQL
        ↓
Socket.IO event → receiving doctor
        ↓
Doctor ACCEPTED
        ↓
Consultation / assessment
        ↓
Doctor COMPLETED referral
        ↓
Patient/ANM sees updated status + timeline
        ↓
Audit log contains protected access/actions

## F. Architecture Principles to Freeze Before Coding

Patient record is the central domain object; referrals, encounters and consultations attach to it.

Database is the source of truth; Socket.IO is a delivery mechanism for realtime updates.

Offline writes are first-class operations; clinical facts should not rely on blind last-write-wins.

Authentication, authorization and consent are separate checks.

AI is assistive and reviewable; it is never the autonomous clinical decision-maker.

All third-party secrets stay in backend environment variables, never in the mobile bundle.

Use synthetic/fake patient data in the free/SIH development environment until production privacy and contractual requirements are satisfied.

# 4. Implementation Notes for the Architecture

Use a modular monolith rather than microservices. One mobile codebase serves all roles; domain modules remain separated inside the backend.

[ React Native / Expo ]
        ↓ HTTPS / WebSocket
[ Node.js + Express Modular API ]
   ├── Auth / RBAC / Consent
   ├── Patient Record
   ├── Referral + Socket.IO
   ├── Sync API
   ├── Teleconsult Signaling
   └── AI Adapter
        ↓
[ Supabase Postgres + Storage ]
        ↑
[ Phone SQLite + Sync Outbox ]

# 5. Non-Negotiable Core Workflow

The application should demonstrate this end-to-end path before advanced features are added:

Field worker logs in → scans/searches patient → views the permitted minimum record.

Field worker records a visit offline → local save succeeds immediately.

Field worker creates referral → referral starts as Pending.

Network returns → sync outbox pushes the local changes safely.

Doctor receives referral → Accepted → consult/assessment → Completed.

Patient/referrer sees updated referral status and timeline.

Audit trail records protected access and consent events.

# 6. Phase-Wise Development Roadmap

Treat each phase as a gate. The team should not move forward because code exists; move forward when the exit test passes on a real device or a reproducible local environment.

## Phase 0 — Project Setup & Foundation

Create a repeatable development environment and repository before implementing business features.

Build: Create monorepo, Expo mobile app, Express API, Supabase project, environment files, shared TypeScript types, seed/demo data, basic linting and API health check.

Free stack: GitHub Free, Node.js LTS, React Native + Expo, VS Code, Supabase Free

Exit test: Every developer can clone the repository, start the mobile app, start the API, and connect to the demo database.

Guardrail: No real patient data. Put all secrets in environment variables; never commit keys.

## Phase 1 — Authentication & Role-Based Access

Establish secure role-aware entry into the application.

Build: Implement login, session handling, role resolution, facility association, logout, protected routes and basic privacy/consent explanation screen.

Free stack: Supabase Auth + Express middleware + React Navigation/Expo Router

Exit test: Patient, ANM/ASHA, Doctor and Admin test accounts see different permitted navigation and unauthorized API requests fail.

Guardrail: Skip paid SMS OTP in the prototype. Use email/password or controlled demo credentials first.

## Phase 2 — Patient Profile & QR Digital Health ID

Make the patient record the central object and provide the pitch-required QR lookup flow.

Build: Create patient registration, profile, QR generation, QR scan, patient search and minimal summary/timeline.

Free stack: Supabase Postgres + QR/camera library + React Native

Exit test: ANM scans a QR on a second device and reaches the correct authorized patient record.

Guardrail: QR should contain an opaque identifier only; it must not contain medical information.

## Phase 3 — Consent, Encounter Timeline & Audit

Implement the trust model around the shared record.

Build: Add encounters, consent grants/revocation, role/facility checks, minimum-necessary record responses and audit events.

Free stack: Supabase Postgres + Express authorization/policy layer

Exit test: Granting/revoking consent changes access; sensitive patient views and consent actions appear in audit history.

Guardrail: Use synthetic clinical records only in the free-tier environment.

## Phase 4 — Referral Continuity

Implement the pitch-required Pending → Accepted → Completed flow.

Build: Create referral, receiving-facility queue, status transitions, reassignment if needed, timestamps, referral detail screen and realtime update events.

Free stack: Express + Postgres + Socket.IO + in-app notifications

Exit test: A field worker creates a referral; a doctor accepts it; completion updates both the referral view and patient timeline.

Guardrail: Database is the source of truth. Socket.IO only distributes changes; no paid SMS/WhatsApp dependency.

## Phase 5 — Offline-First Field App & Sync

Make field workflows usable without network connectivity.

Build: Cache minimum safe data, write locally first, create outbox mutations, retry on reconnect, pull deltas by cursor/version, expose sync status and conflict details.

Free stack: SQLite on device + repository layer + sync outbox + Express sync endpoints

Exit test: Airplane-mode test: create/update encounter and referral; reconnect; server receives exactly one logical operation and the device reconciles correctly.

Guardrail: Avoid blind last-write-wins for clinical facts. Prefer append-only encounters and explicit version checks for mutable fields.

## Phase 6 — Low-Bandwidth Teleconsultation

Add the pitch-required consultation feature without making it a prerequisite for core care continuity.

Build: Create consultation session, waiting room, permission checks, call state, audio/video and audio-only fallback.

Free stack: WebRTC + Socket.IO signaling + public STUN for prototype testing

Exit test: Two devices can join a test consultation and return to the patient record with consultation metadata saved.

Guardrail: Do not require paid TURN infrastructure for the first demo; test on LAN/direct paths where practical.

## Phase 7 — AI Summarization & Assisted Triage

Add AI only after patient, consent, referral and audit workflows are stable.

Build: Start with deterministic summary templates. Then connect a Groq-hosted model for draft timeline summaries; later add an experimental triage signal with explicit rationale and human review.

Free stack: Groq API + backend AI adapter + JSON Schema validation; Ollama remains an optional local fallback

Exit test: Synthetic patient timeline → AI draft summary → doctor reviews/edits → approved result is saved with model/version metadata.

Guardrail: AI is assistance, not autonomous diagnosis. Use synthetic patient data for the free/SIH prototype. Real clinical data requires separate privacy, contractual, residency and security review before any cloud-model use.

## Phase 8 — Multilingual Voice & Accessibility

Improve usability for low-literacy and multilingual scenarios after core workflows are reliable.

Build: Add Telugu/Hindi/English strings, large touch targets, icon-led actions, guided prompts and speech input for selected fields.

Free stack: i18n library + device/platform speech services + accessible React Native components

Exit test: Language can switch without breaking core navigation and a user can complete a simple field workflow with guided interaction.

Guardrail: Voice must complement the interface. Critical actions must remain possible with normal touch input.

## Phase 9 — District Dashboard & Hardening

Complete the governance/operations view described in the pitch.

Build: Build referral bottleneck, acceptance/completion latency, facility load, sync-health and audit review views; add test-data reset and demo-mode controls.

Free stack: React/Vite + free static hosting or local browser + Express aggregation endpoints

Exit test: Admin can inspect operational bottlenecks and facility load from aggregated data without exposing unnecessary patient details.

Guardrail: Keep the dashboard read-optimized and aggregated. Do not add unrelated hospital-management features.

# 7. Priority Boundary

| Priority | Phases | What the team should achieve |
| --- | --- | --- |
| Must have | 0–5 | Complete continuity of care: login → patient → QR → consent → encounter → offline sync → referral → doctor completion. |
| Strong enhancement | 6–7 | Add teleconsultation and AI summary/assistance without breaking core workflows. |
| Final polish | 8–9 | Add multilingual voice, accessibility and district-level operational visibility. |

# 8. Free Tooling Checklist

GitHub Free: repository, issues, pull requests and collaboration. Keep synthetic seed data only.

Expo/React Native: rapid mobile development. Expo documents Expo Go as a free learner/test environment; use local development builds when custom native modules are needed.

Supabase Free: Postgres, Auth and basic Storage for prototype data within quotas.

Render Free or local Node.js: host the Express API for demonstration, accepting sleep/cold-start behavior.

Groq API: primary prototype AI provider for fast hosted inference; keep Ollama as an optional local fallback for development/testing.

WebRTC: open-source media transport for teleconsultation; keep TURN out of the first prototype unless required for network traversal.

React/Vite static admin: use free static hosting or local browser access for the SIH demo.

# 9. What to Avoid Until the Core Is Stable

Paid SMS OTP and paid messaging providers.

Paid maps/geocoding and unnecessary third-party APIs.

Kubernetes, microservices, message brokers and multiple databases.

Uncontrolled AI API usage; route all AI traffic through the backend so the provider key never reaches the mobile app.

Complex hospital ERP, billing, pharmacy and laboratory modules outside the pitch scope.

Production claims or use of real patient records on free-tier infrastructure.

# 10. Testing Gate per Phase

| Test area | Required evidence |
| --- | --- |
| Authentication/RBAC | Wrong-role and wrong-facility access denied. |
| QR | Correct patient resolves; invalid or unauthorized access is blocked. |
| Consent | Grant/revoke changes access and creates audit entries. |
| Referral | Pending → Accepted → Completed is persisted and visible to authorized users. |
| Offline sync | Airplane mode works; reconnect does not create duplicate logical records. |
| Teleconsult | Two-device call, disconnect/reconnect, audio fallback. |
| AI | Synthetic record, draft summary, human review, model/version metadata. |
| Dashboard | Aggregated metrics match database counts and are access-controlled. |

# 11. Security & Healthcare Data Boundary

The pitch identifies inconsistent connectivity, low digital literacy and privacy/consent as important risks. The prototype should therefore implement RBAC, consent checks, minimum-necessary data access, audit logging and secure local handling from the beginning—not as a final phase.

For the free-cost prototype, use synthetic patients and fictional clinical data. Current Supabase Free documentation lists HIPAA as unavailable on the Free plan, and free hosting tiers have availability/usage constraints. A production healthcare deployment requires a separate security, privacy, regulatory and infrastructure assessment.

# 12. Definition of Done for the SIH Demonstration

Patient is created and receives a QR Digital Health ID.

ANM/ASHA scans the QR and views the authorized timeline.

ANM/ASHA can record a visit and create a referral offline.

Reconnection synchronizes the work safely.

Doctor receives, accepts and completes the referral.

Patient/referrer sees updated referral status.

Consent and sensitive record access are auditable.

Teleconsultation works on two demo devices, preferably with audio fallback.

AI creates a draft summary from synthetic data and a clinician role can review it.

Admin sees referral bottlenecks and facility load.

The core workflow remains usable even if AI, voice or realtime services are temporarily unavailable.

# 13. Source Notes

Primary product basis: SwasthyaSetu — Unified Care Continuity & Access Platform for Rural Healthcare, SIH 2026 pitch deck. The deck specifies the role-based continuity platform, consent-controlled unified record, QR digital health ID, referral tracking, offline-first field app, low-bandwidth teleconsultation, AI assistance, multilingual voice UI and the proposed technology stack.

Current free-tier notes were checked on 19 September 2026 against official provider documentation for Supabase, Render, Expo, GitHub, Ollama and Android Developer Console. Free-tier limits and platform pricing can change; re-check before a later production deployment. Groq model documentation used for the AI architecture: https://console.groq.com/docs/models ; https://console.groq.com/docs/structured-outputs ; https://console.groq.com/docs/model/openai/gpt-oss-120b ; https://console.groq.com/docs/model/qwen/qwen3.8-27b